**Title of the project:** Emergency Operation Center

**Team Members:**

1. Pavan Kumar Reddy Byreddy
2. Samanth Gourineni
3. Anvesh Rokanlawar
4. Sushma Rani Reddy Aleti
5. Abhishek Telugu
6. Meghna Kunta

**Client Name and Affiliation:** Dr. Mark Corson, Department Chair of Natural Sciences, NWMSU

**Action Plan:** We had done the most of the implementation of the website during the GDP1. In the GDP2 we will be working more on the functionalities of maps starting from getting to know about its license and usage charges.

**Tasks to be accomplished:**

1. Feb 2-5: Resources page (Partially completed)
2. Feb 7-10: Assigning resources
3. Feb 18-21: Backend implementation of resources
4. Feb 25-28: Roles implementation
5. March 1-4: Implementation of maps
6. March 15-19 : Reports in maps
7. March 23-27: Tutorials page and About us page
8. April 1-3: Profile page
9. April 6-10 : Common operation picture

**Tasks assigned to team members:**

Resources page (Partially completed) - Samanth & Abhishek

Assigning resources –Meghna & Sushma

Backend implementation of resources- Pavan & Anvesh

Roles implementation - Samanth & Abhishek

Implementation of maps - Meghna & Sushma

Reports in maps - Pavan & Anvesh

Tutorials page and about us page – Anvesh & Abhishek

Profile page - Meghna & Sushma

Common operation picture – Pavan & Samanth

**Deliverable**s: A website where the users will able to login and creates the incident, views the incident and user will be able to add reports to the incident. User will be able to see all reports in the maps. We will also be creating a webpage for maintaining all the resources available.

**Schedule**

1. Client Meetings – Every two weeks on Tuesday from next week
2. Group Meetings – For every two/three days
3. Individual/group reports – Every Friday

**Follow-ups**

We shall keep track of the progress using the email communication and during the Group Meetings discussing about the progress, issues faced and deliverables.

**Tasks and Deadlines**

1. Feb 5: Resources page (Partially completed)
2. Feb 10: Assigning resources
3. Feb 21: Backend implementation of resources
4. Feb 28: Roles implementation
5. March 4: Implementation of maps
6. March 19 : Reports in maps
7. March 27: Tutorials page and About us page
8. April 3: Profile page
9. April 10 : Common operation picture

**Issues and Risks**

There is no issues at this time. We might face issues with maps.